=========== 10/07/2022 at 8:00 P.M, Sprint 4, Online on Slack ===============

Team members present:

* Lê Trọng Anh Tú
* Nguyễn Thiện Nhân
* Phan Tuấn Khải
* Lê Đăng Khoa

Team members absent: None

Status reports:

* Lê Trọng Anh Tú
  + Completed tasks
    - Updated PA3 - Section 5. Deployment
  + To-do Tasks
    - Revised section from 1 to 4 in PA3 based on the feedback from TA
  + Issues/Obstacles: None
* Nguyễn Thiện Nhân
  + Completed tasks
    - UI for View detail post
    - UI for Report post screen
    - UI for List of my post
    - UI for Userbar function
  + To-do Tasks
    - Training for coding
    - UI for Profile screen
  + Issues/Obstacles: None
* Phan Tuấn Khải
  + Completed tasks
    - Draft the idea of Implementation View (Section 6 in PA3)
  + To-do Tasks
    - Complete Section 6 in detailed
    - Revised section from 1 to 4 in PA3 based on the feedback from TA
  + Issues/Obstacles: None
* Lê Đăng Khoa
  + Completed tasks
    - UI for the main screen
    - UI for Search recipes
    - UI for Post recipe
    - UI for admin handle report post/account
  + To-do Tasks
    - Training for coding
    - UI for Sign in, Sign up
  + Issues/Obstacles: None

Summary of the meeting:

* Know the progress of each member. All things are on time.
* All members in the team don’t face any issues/obstacles.
* Have training for testing requirements in PA5.