=========== 15/07/2022 at 10:00 A.M, Sprint 4, Online on Slack ===============

Team members present:

* Lê Trọng Anh Tú
* Nguyễn Thiện Nhân
* Phan Tuấn Khải
* Lê Đăng Khoa

Team members absent: None

Status reports:

* Lê Trọng Anh Tú
  + Completed tasks
    - Update PA3 - Section 5. Deployment
  + To-do Tasks
    - Revised section from 1 to 4 in PA3 based on the feedback from TA
  + Issues/Obstacles: None
* Nguyễn Thiện Nhân
  + Completed tasks
    - UI for View detail post
    - UI for Report post screen
    - UI for List of my post
    - UI for Userbar function
    - UI for Profile screen
  + To-do Tasks
    - Review all documents in PA4 for review meeting
  + Issues/Obstacles: None
* Phan Tuấn Khải
  + Completed tasks
    - Updated PA3 - Section 6. Implementation View
  + To-do Tasks
    - Revised section from 1 to 4 in PA3 based on the feedback from TA
  + Issues/Obstacles: None
* Lê Đăng Khoa
  + Completed tasks
    - UI for the main screen
    - UI for Search recipes
    - UI for Post recipe
    - UI for admin handle report post/account
    - UI for Sign in, Sign up
  + To-do Tasks
    - Review all documents in PA4 for review meeting
  + Issues/Obstacles: None

Summary of the meeting:

* Know the progress of each member. All things are in time.
* Revised PA3 must be completed before Sunday, July 17th, 2022
* Others member will read all the documents in PA4 for review meeting