=========== 01/08/2022 at 2:00 P.M, Sprint 6, Meeting on Slack ===============

Team members present:

* Lê Trọng Anh Tú
* Nguyễn Thiện Nhân
* Phan Tuấn Khải
* Lê Đăng Khoa

Team members absent: None

What we have discussed in the planning meeting:

* Use Katalon Studio for automated testing
* Identify tasks in Sprint 6 and assign tasks to team members (You can see in the following table)

| **Part** | **Tasks** | **Member does this task** |
| --- | --- | --- |
| **Test case execution & Test report** | Fill in Actual Result and Status for UC01, UC02, UC03, UC04, UC09 | Phan Tuấn Khải |
| Write Test report |
| Fill in Actual Result and Status for UC05, UC06, UC07, UC08, UC10 | Lê Trọng Anh Tú |
| Write Test report |
| **Automated Testing** | Build scripts for any 2 test-cases in the Test case template | Lê Trọng Anh Tú  Nguyễn Thiện Nhân  Lê Đăng Khoa  Phan Tuấn Khải |
| Video demo for using Katalon Studio to create test scripts and run scripts |
| Answer this question: “Why and when do we use test automation” |
| **Presentation** | Slide for presentation this project | Lê Đăng Khoa  Nguyễn Thiện Nhân  Lê Trọng Anh Tú  Phan Tuấn Khải |

Summary of the meeting:

* Identify tasks of PA6 and assign them to each member of the team
* The deadline of part **Test case execution & Test report** is Wednesday, August 3rd, 2022
* The deadline of part **Automated Testing** is Sunday, August 7th, 2022
* The deadline of part **Presentation** is Thursday, August 11th, 2022 (do this part when 2 above parts is completed)