=========== 05/08/2022 at 2:00 P.M, Sprint 6, Online on Slack ===============

Team members present:

* Lê Trọng Anh Tú
* Nguyễn Thiện Nhân
* Phan Tuấn Khải
* Lê Đăng Khoa

Team members absent: None

Status reports:

* Lê Trọng Anh Tú
  + Completed tasks
    - Fill in Actual Result and Status for UC05, UC06, UC07, UC08, UC10
    - Write test report
    - Using Katalon to build scripts for testing Sign Up feature
    - Record screen when creating test scripts and running scripts in Katalon Studio
  + To-do Tasks
    - Write a document to answer the question “Why and when do we use test automation?”
    - Slide PowerPoint for project’s presentation
  + Issues/Obstacles: None
* Nguyễn Thiện Nhân
  + Completed tasks
    - Using Katalon to build scripts for testing Comment feature
    - Record screen when creating test scripts and running scripts in Katalon Studio
  + To-do Tasks
    - Write a document to answer the question “Why and when do we use test automation?”
    - Slide PowerPoint for project’s presentation
  + Issues/Obstacles: None
* Phan Tuấn Khải
  + Completed tasks
    - Fill in Actual Result and Status for UC01, UC02, UC03, UC04, UC09
    - Write test report
    - Using Katalon to build scripts for testing Searching feature
    - Record screen when creating test scripts and running scripts in Katalon Studio
  + To-do Tasks
    - Write a document to answer the question “Why and when do we use test automation?”
    - Slide PowerPoint for project’s presentation
  + Issues/Obstacles: None
* Lê Đăng Khoa
  + Completed tasks
    - Using Katalon to build scripts for testing Sign In feature
    - Record screen when creating test scripts and running scripts in Katalon Studio
  + To-do Tasks
    - Write a document to answer the question “Why and when do we use test automation?”
    - Slide PowerPoint for project’s presentation
  + Issues/Obstacles: None

Summary of the meeting:

* Know the progress of each member. All things are earlier than expected.
* All members in the team don’t face any issues/obstacles.
* Prepare slide PowerPoint for project’s presentation when completed everything in PA6